# Mural Quest — Launch Checklist

Target launch: May 1, 2026

Working document — technical actions. Marketing actions to be added by Rob.

## Current Status (April 18, 2026)

App functional on TestFlight (build 91). 156 murals, 100% bio coverage, 6 walking routes. Compass, haptics, arrival detection, radar blip all working. No App Store listing submitted yet.

## Phase 1: Field Testing & Bug Fixes (April 18–22)

### Route Testing

☐  Walk Downtown North route end to end (15 stops, ~2 mi)

☐  Walk The Edge route (12 stops)

☐  Walk Methodist Town route (7 stops, shortest)

☐  Walk Tropicana Field route (10 stops)

☐  Walk Central Ave route (9 stops)

☐  Walk Arts District route (13 stops)

☐  Find places light on murals and add

☐  Note any other murals on route that are interesting and photo

☐  Make partial mural tour, or add to current route

### Feature Testing

☐  Test compass reliability over full route — note any freezes

☐  Test haptic reliability — note phone temperature

☐  Test radar blip audio — audible in street noise?

☐  Test arrival detection accuracy — right spot? Too early/late?

☐  Test "gone too far" alert — walk past a mural

☐  Verify all GPS positions — pins on the right buildings?

☐  Check all mural photos match reality — any painted over?

☐  Test offline mode — airplane mode mid-route

☐  Test screen wake lock — screen stays on during walk?

☐  Fix any bugs found and ship updated builds to testers

### Other

☐  Call Brooke and see if she can recommend a web/game designer.

☐  Kilosh?

☐

## Phase 2: App Store Submission Prep (April 22–25)

### Required Assets

☐  App icon — clean 1024x1024 export of pelican logo

☐  Screenshots — 6.7" device (iPhone 14 Pro Max / 15 Plus)

☐  Find larger device

☐  Screenshots — 6.1" device (iPhone 14 / 15)

Need 3–10 screenshots per size. Take during field testing.

☐  App preview video (optional but high impact) — 15-30 sec screen recording

☐  App description (4000 chars max) — write in Mural Quest voice

☐  Subtitle (30 chars max) — e.g., "Walk St. Pete's Mural Scene"

☐  Keywords (100 chars) — murals, street art, St Petersburg, SHINE, walking tour, etc.

☐  Support URL — set up contact page or use email

☐  Copyright line — "2026 Rob Asselin" or business entity

### App Review Prep

☐  Compass permission only fires on user tap (not on launch)

☐  Consider plugins

☐  Location permission only fires when user starts tour

☐  App works fully without compass/location (browse, read, map)

☐  No SHINE affiliation claims — "featuring SHINE festival murals"

☐  All photos are original, bios are original, no copyrighted content

## Phase 3: Submit & Review (April 25–28)

☐  Create App Store listing in App Store Connect

☐  Upload final build (clean, no debug overlays)

☐  Upload all screenshots

☐  Submit for App Review

First submission typically 24–48 hours.

☐  Respond to any reviewer questions

☐  Fix any rejection issues and resubmit

☐  Set release type to "Manual Release"

## Phase 4: Pre-Launch (April 28–30)

☐  App approved and waiting for manual release

☐  Final field test of release build — one last route walk

☐  Verify App Store listing renders correctly

☐  Set up custom product page URL if desired

☐  Prepare social media assets (Marketing — Rob)

## Phase 5: Launch Day (May 1)

☐  Release app — click "Release This Version" in App Store Connect

☐  Verify app appears in App Store search

☐  Monitor Xcode Organizer for crash reports (first 48 hours)

☐  Monitor App Store Connect analytics

☐  Respond to any user reviews

## Post-Launch Ongoing

☐  Add new murals as discovered

☐  Update GPS positions from field work

☐  Fix reported bugs

☐  Respond to App Store reviews (weekly)

☐  Update screenshots seasonally

☐  Monitor for painted-over murals

☐  Plan native compass/haptics Swift plugin

☐  Consider Android release

## Open Questions

☐  Business entity — personal name or business for App Store?

☐  SHINE relationship — any formal partnership or endorsement?

☐  Support channel — email? Contact form? Where do users report issues?

☐  Analytics — Firebase, Mixpanel, or App Store Connect only?

☐  Monetization — free forever, or future plans?

☐  Domain — do you own muralquest.com or similar?